| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Authorization | USN-1 | As a user, I can sign up and log in securely using JWT. Also, I can logout and stay logged in safely with persisted sessions. | 3 | High |  |
|  | User Profile & Follow System | USN-2 | As a user, I can view and update my profile (photo, bio, basic info). | 3 | High |  |
| Sprint-2 | Posts & Interactions | USN-3 | As a user, I can create, edit, and delete posts with text and media. | 3 | High |  |
|  | Saved/Bookmarks | USN-4 | As a user, I can save/unsave posts and view my saved list. | 2 | Medium |  |
| Sprint-3 | Stories | USN-5 | As a user, I can upload and view stories that expire after 24 hours. | 3 | High |  |
|  | Real-Time Messaging | USN-6 | As a user, I can send and receive messages in real time via Socket.io. | 3 | High |  |
| Sprint-4 | Notifications + Explore/Search | USN-7 | As a user, I receive real-time notifications for likes, comments, follows, and messages. | 2 | Medium |  |
|  |  | USN-8 | As a user, I can search users and explore trending/recent posts | 2 | Medium |  |
|  | Media Handling & Validation | USN-9 | As a user, I can upload images/videos with valid type/size checks. | 2 | Medium |  |

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8-12-2025 |
| --- | --- |
| Team ID | SWUID20250207937 |
| Project Name | Social Media App (MERN) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 10 Dec 2025 | 11 Dec 2025 | 20 | 11 Dec 2025 |
| Sprint-2 | 20 | 2 Days | 12 Dec 2025 | 13 Dec 2025 | 20 | 13 Dec 2025 |
| Sprint-3 | 20 | 2 Days | 14 Dec 2025 | 15 Dec 2025 | 20 | 15 Dec 2025 |
| Sprint-4 | 20 | 2 Days | 16 Dec 2025 | 16 Dec 2025 | 20 | 16 Dec 2025 |